**CHITKARA UNIVERSITY**

**Project Name: ElectroHub**

\*One report /group is to be submitted.

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Group Number | **10** | | | |
| Project Title | ElectroHub.com | | | |
| Team Leader | Heman Bhullar | | | |
| Details of Work division |  | | | |
|  | **Student/rollno** | **Work / Role Allotted** |  |
| Heman/2110990604 | Payment page, Home page, Mobile page |  |
| Janinder/2110990666 | Accessories page, About us page, Our page logo |  |
| Vidit/2110991870 | Animations And Media to the pages, payment gateway |  |
| Harsh/2110990566 | TVs and Home page |  |
| High level Approach to be followed:   * Share the details in points | * Project allows the user to buy electronic gadgets very easily and securely. * Help/Query page for assistance. * Payment gateway supported by secured various methods. | | | |
| Lower level Approach to be followed:   * Share the details in points | * Through this project, we aim to provide good products at cheap prices. * We provide a secured payment gateway for the customers. * We provide customers a platform to raise their issues and problems. | | | |
| Advantage of the project with applicability:  Highlight the unique feature(s) of the project if any | 1. Quick and easy mode for buying good products at efficient prices. 2. Online cancellation of your order is available. 3. Personal verified accounts are created. | | | |

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Schedule for implementing the use case:   * Share the Tentative Date of Completion of Expected Deliverables | |  |  |  | | --- | --- | --- | | **Use-case** | **Developed By** | **Expected Date**  **of Completion** | | Team creation and Topic discussion,  Basic layouts | Heman Janinder  Vidit  Harsh | 3days | | TVs and Home page | Harsh | 4days | | Animations | Vidit | 4days | | Home Page, Login page, Smartphones page | Heman | 7days | | Accessories page, About Us page | Janinder | 6days | | Total Days | Group 10 | 24 days | |
| Future scope of the project   * Share the details in points | 1. Online cancellation of your order is available. 2. Web portal for employees to manage data. 3. Email reminders of upcoming products. |

**DOCUMENT HISTORY:**

|  |  |
| --- | --- |
| Created By | Team 10 |
| Team Leader/Contact no | Heman Bhullar/9518653809 |
| Month of Creation | Jan 2022 |